Vuno — Master Handoff

Dev continuation, product strategy, architecture, workflow, and decision history

Generated 2026-04-24 · Major update 2026-06-19 (private-beta sprint reframe)

# How to land this file in your repo

Same flow as before. All commands in Mac Terminal.

mv ~/Downloads/Vuno_Master_Handoff.docx ~/Documents/allplay/HANDOFF.docx
cd ~/Documents/allplay
git add HANDOFF.docx
git commit -m "Update handoff: private-beta sprint reframe + recalibrated time model"
git push origin main
git status

Then in Replit Shell:

git pull origin main

# Critical Reframe (2026-06-19)

This section supersedes the prior "Active Strategic Pivot" and "Revised Roadmap." Read this first if it's your first session.

## New target: private beta with ~50 friends in 14 days

Vuno's near-term milestone is a private beta with ~50 trusted friends. This replaces the prior "polish then beta" 90-day plan. The bet: ship minimum-viable on a tight timeline and iterate during the beta, not before it.

What a successful beta looks like: friends can log in, see real (not synthetic) availability for content, deep-link out to streamers, return naturally to Vuno, maintain a universal watchlist, and mark content as watched. Some rough edges are acceptable. Core flows must work reliably.

## Reframed product thesis (subscription-aware filtering is OPT-IN, not default)

The April 2026 handoff stated subscription-aware filtering was the new primary UX. This was wrong and is reversed.

Correct framing: by default, Vuno shows EVERYTHING — content from all streaming services, regardless of what the user subscribes to. This is intentional. Two reasons:

- Users discover content they don't yet subscribe to, which creates upgrade paths the streamers don't see today.

- Vuno grows the streaming market for partners (rather than just cannibalizing it), which earns partnership opportunities and creates the strategic value-add.

Subscription-aware filtering becomes an OPT-IN feature: a toggle the user can flip to "only show what I'm subscribed to." Useful for sessions where they want to limit choice paralysis. Default is OFF.

## Technical clarifications (corrected previous handoff overcomplications)

Previous handoffs (and prior assistant guidance) overcomplicated several technical questions. Corrected positions:

| Question | Correct answer for a private beta |
| --- | --- |
| Deep-link return flow (Vuno → streamer → back to Vuno) | Achievable. Pattern: Vuno tab/window stays open. Click "Watch on Netflix" opens a new tab or invokes a netflix:// URL scheme. User watches, exits, returns to the still-open Vuno tab. NOT "Vuno detects when you exited Netflix" — Vuno just remained the place to come back to. |
| Watch progress tracking | For beta: manual "mark as watched" / progress checkmarks set BY THE USER inside Vuno. NOT automatic detection of partial playback inside Netflix. Auto-tracking requires browser extension or partnership (post-beta). |
| Catalog metadata licensing | Not needed for beta. TMDb (already integrated) covers 95% of metadata needs and permits non-commercial / small-scale use. Licensed metadata (Gracenote, Rovi) becomes relevant at scale, not at 50 users. |
| Synthetic availability data | Real fix: use TMDb's /movie/{id}/watch/providers endpoint. Free, already integrated. Replace the round-robin seed with real per-title availability. Plausibly few hours of work. THIS IS DAY 1 OF THE SPRINT. |

# 14-Day Private Beta Sprint Plan

Sprint goal: ship a private beta to ~50 friends within 14 days from sprint start (2026-06-19).

Time model: recalibrated to ~6-12 hours of user's active time across the sprint. Most days 30-60 minutes; some days 0 minutes. Heavy agent work happening in background; user role is approvals + live testing + final product calls.

Assistant role (Claude chat): plays strong checkpoint role. Reviews diffs on user's behalf; picks sensible defaults rather than asking for every UI/UX decision; escalates only when a real product call is needed.

## Day-by-day

| Day | Work | User active time |
| --- | --- | --- |
| 1 (2026-06-19) | Foundation: fix synthetic availability with TMDb watch-providers. Replace round-robin seed with real per-title availability data. Non-negotiable starting point. | 30-45 min |
| 2 | Live TV wire-up (orphan-wiring task already planned). Add /live-tv route, sidebar entry, point to existing EnhancedLiveTVGuide.tsx. Start detail page work. | 30-60 min |
| 3 | Detail page MVP at /content/:id. Title, poster, description, real "Watch on X" buttons using real availability data, favorite toggle. Also investigate dead-table issue for Recommendations. | 30-60 min |
| 4-5 | Categories + headliner + content-type sections on homepage. Polish HomeV2 layout: featured promo banner, content-type sections (Movies, TV Series, Live TV, Documentaries, etc.), trending row. | 45-90 min total |
| 6 | Universal watchlist + favorites consolidation. One watchlist across all content types. Heart/bookmark visible on every card. | 30-60 min |
| 7 | Manual "mark as watched" / progress checkmarks. Basic user profile page (avatar, name, settings link). | 30-60 min |
| 8 | Deep-link return flow restoration. Vuno stays open, deep-link to streamer (web URL or platform://), test the natural return. Document the pattern. | 30-60 min |
| 9-10 | Polish pass on core flows. Smoke test with 2-3 trusted users (not the full 50). Identify and fix anything that's broken or confusing. | 60-90 min total |
| 11-12 | Buffer for slippage and bug fixes from smoke test. Realistic startup math: SOMETHING will slip. This is the slack. | Variable, 0-60 min per day |
| 13 | Onboarding email draft. Final smoke test. Beta-readiness checklist. | 30-45 min |
| 14 | Open to 50 friends. Send invites. Monitor for early signals. | 15 min + ongoing |

## What's IN scope for the beta

- Real availability data (TMDb watch-providers)

- HomeV2 with categories, headliner, content-type sections

- Live TV route (orphan re-wired)

- Detail page at /content/:id with real "Watch on X" deep links

- Universal watchlist and favorites

- Manual "mark as watched" / progress checkmarks

- User profile (basic)

- Deep-link out + natural return-to-Vuno pattern

- Recommendations (if dead-table problem is resolvable in available time)

## What's OUT of scope for the beta (defer to post-beta)

- AI chatbot for natural-language discovery

- Automated watch progress tracking (real partial-playback detection)

- Music & podcast content surfaces (stub them as "Coming Soon" tiles)

- Real streaming-service login integrations (use deep links, don't try to authenticate against Netflix/Disney+ etc.)

- Cross-service data engine / ratings → moat (post-beta, after we have actual usage data)

- TMDb API key proxy + key rotation (Medium severity, defer)

- Real admin role gating (defer)

- Formal QA pass or testing suite (beta users ARE the QA)

- Monitoring and error boundaries beyond the minimum

- Scalable backend rebuild (defer until prospective technical co-founder is on board)

- Multi-region or non-US availability (US only for beta)

## Polish calibration

"Some rough edges, strong on core flows." Polish effort is routed toward the things users will touch every day: homepage, detail page, watchlist, deep-link flow. Secondary surfaces (settings, error states, edge cases) can stay rough.

# Recalibrated Working Model (2026-06-19)

Assistant (Claude in chat) plays a stronger checkpoint role to compress the user's active time. Specifically:

- Reviews diffs on user's behalf. When Claude Code finishes a task and presents a diff, the assistant reads it and gives a thumbs-up / thumbs-down / specific concern. User approves based on the checkpoint, doesn't have to read the code directly.

- Picks sensible defaults rather than asking for every decision. If a category needs ordering, alphabetical with featured at top. If error handling needs a fallback, clean empty state. If a UI element has no obvious treatment, similar product (Netflix, Reelgood, JustWatch) is the reference. User can override but doesn't have to choose.

- Escalates only when a real product call is needed. Pricing, partner positioning, what to call a feature, who to invite to beta — those are user decisions. Whether useEffect goes here or there — assistant's call.

## Tradeoff being accepted explicitly

Faster pace + fewer checkpoints = higher chance assistant ships something the user wouldn't have approved if they'd read it carefully. The bet: nothing is permanent in git, revert is easy, the cost of a wrong call is small. If the user reviews something post-merge and dislikes it, we revert and rebuild.

## Two things user time CANNOT be substituted for

- Live testing in browser. Even with all checkpoints delegated, the user still has to actually open Vuno and use it as a user would. Plan ~15 minutes most days for this.

- Strategic product calls. Who to invite to beta. What to call features. Onboarding email tone. Pricing if relevant. These are not delegable.

# Absolute Current State (as of 2026-06-19)

| Area | State | Notes |
| --- | --- | --- |
| Project name | Vuno | Formerly AllPlay/allplay. Repo still uses legacy name. |
| Repo | jtcoughlin/allplay | Public on GitHub. |
| Environment | Mac + GitHub + Replit | Repo at /Users/jackcoughlin/Documents/allplay. |
| Latest commit on main | 146360f Update handoff: codebase audit + security patches + synthetic availability finding | From April. Two-month gap between sessions due to user's work travel. |
| Pipeline integrity | Verified end-to-end | Mac → GitHub → Replit confirmed working. Last verified April 2026. |
| Frontend | React + Vite + TypeScript | client/src. HomeV2 is the active home page. |
| Backend | Express + TypeScript | server/. Catalog APIs working. Platform_slugs join shipped. Six admin endpoints have isAuthenticated. |
| Database/Auth/Storage | Supabase (org: Vuno, project ref lhiwihruzkosbrkxudpi) | Free Plan. content_items ~40 items. content_platform_availability has synthetic round-robin data. Legacy `content` table referenced by /api/recommendations DOES NOT EXIST (confirmed 2026-04-25). |
| Synthetic availability problem | Identified, not yet fixed | DAY 1 of the sprint. Replace round-robin with TMDb watch-providers. |
| Security patches shipped | Six unauthenticated admin/live-TV endpoints now require login | Commit 429ed38. Verified live. |
| Security still queued | TMDb API key proxy; real admin-role gating | Medium severity. Deferred to post-beta. |

# Technical Architecture (carry-over with updates)

| Layer | Implementation | Critical details |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript | Active homepage: client/src/pages/home-v2.tsx. Old home.tsx deprecated. |
| Routing | wouter in client/src/App.tsx | Authenticated / → HomeV2. Routes: /, /music, /favorites, /preferences, /profile. /live-tv route to be added in sprint. |
| Backend | Express + TypeScript | server/routes/catalog.ts (catalog list with platform_slugs). server/routes.ts (rest, six endpoints have isAuthenticated). |
| Database | Supabase Postgres (org: Vuno) | Tables: content_items (~40, real), content_platform_availability (SYNTHETIC, to be fixed Day 1), platforms (8 slugs), watchHistory, favorites, userPreferences, users. Legacy `content` table referenced by old code DOES NOT EXIST. |
| Auth | Replit Auth | Binary: authenticated or not. No role gating. |
| Catalog API | GET /api/catalog/items | Returns platform_slugs per item. Synthetic data behind it. |
| Detail APIs | GET /api/catalog/items/:id and /:id/availability | Working. No frontend consumer yet. |
| Recommendations API | GET /api/recommendations | BROKEN — queries non-existent `content` table. Returns 500 if hit. |
| Live TV APIs | GET /api/live-tv/status, /currently-airing, POST /sync | Backend pipeline complete (TV Maze + TV Media + YouTube TV mappings). All have isAuthenticated. EnhancedLiveTVGuide.tsx exists but is unrouted. |
| Admin APIs | POST /api/reseed, /api/backup, /api/assign-images | All require isAuthenticated. Need real admin-role gating (post-beta). |
| Legacy API | /api/content | Old system. Avoid. shared/schema.ts Drizzle types are for this legacy system, NOT for content_items. |

# Workflow (steady state)

Source of truth: GitHub (jtcoughlin/allplay).

Edit flow: Claude Code on Mac → git push origin main → GitHub → git pull origin main in Replit Shell → restart Replit dev server (kill node PID on port 5000; auto-restart, or npm run dev).

Auth: macOS Keychain stores GitHub PAT.

Speed setting: Moderate. Read-only commands pre-approved in Claude Code; commits/pushes/edits manually approved.

## Critical workflow gotchas

- Replit does NOT auto-pull from GitHub. Every push from Mac requires manual git pull in Replit Shell.

- Replit dev server requires manual restart after code changes. Kill node PID on port 5000.

- After every push, run git status. Confirm clean. Not optional — caught a real silently failed push in April.

- npm run dev in foreground occupies the Shell tab. Don't close it during testing.

# Non-Negotiables (carried forward)

- Make small, reversible changes.

- After every meaningful change: verify, git status, commit, push, confirm clean state.

- Do not touch App.tsx, backend routes, schema, or old home.tsx unless step requires.

- Never assume data shape. Inspect first.

- If anything breaks, stop and surface the exact error. Do not guess.

- Confirm pushes actually landed via git status. Required.

# User Priorities and Working Preferences

- Blunt, precise, no-BS. Strongly dislikes hallucinations and overconfidence.

- Click/keystroke-level guidance, not abstract.

- Specify where each action occurs (Mac Terminal / Claude Code / Replit Shell / browser / Supabase).

- Appreciates honest pushback on technical misunderstandings rather than the assistant covering for them.

- Full-time job + Vuno as #1 side hustle. Believes Vuno has multi-billion-dollar potential.

- Has a prospective technical co-founder lined up; they will engage once there's a decent prototype. Beta is partly to get to that point.

- Time budget: 5-10 hrs/week typical. Higher during sprint.

- Comprehensive handoffs valued because long chats become slow and prior context is fragile.

# Recent Dev Timeline

| Date | What happened | Outcome |
| --- | --- | --- |
| Pre-2026-04-24 | HomeV2 + For You curation shipped via Replit Agent. | Committed. |
| 2026-04-24 | Switched from ChatGPT/Replit Agent to Claude + Claude Code. Cloned repo to Mac. PAT in Keychain. D2 backend implementation (platform_slugs join). | Local env functional. Commit b11b9b9. |
| 2026-04-25 AM | Discovered prior handoff push hadn't reached GitHub. Re-pushed. Full pipeline audit. Full codebase features audit found orphaned Live TV, Recommendations, missing detail page, synthetic availability problem. | Audit reshaped understanding. |
| 2026-04-25 PM | Verified two security flags. Patched six unauthenticated admin/live-TV endpoints with isAuthenticated. Verified live. Discovered Recommendations endpoint queries non-existent legacy table. | Commit 429ed38. Some security hardened. Recommendations confirmed broken. |
| 2026-04 to 2026-06 | Two-month gap. User traveling for full-time job. No code changes. | Repo stable at 146360f. |
| 2026-06-19 (today) | Re-grounding session. Reframed: beta target = 50 friends in 14 days, not polished launch in 90 days. Subscription-aware filtering moved from default to opt-in. Recalibrated user's active time to ~6-12 hrs over sprint. This handoff written. | Sprint begins. Day 1 work: synthetic availability fix. |

# How the Next Assistant Should Open

When the user starts a new chat:

- Acknowledge the 14-day private beta sprint is the active milestone. Subscription-aware filtering is OPT-IN, not default. Default is show-everything.

- The technical clarifications in this handoff supersede prior assumptions: deep-link return is achievable, watch progress for beta is manual, TMDb covers metadata, synthetic availability is fixable in hours.

- Play strong checkpoint role: review diffs on user's behalf, pick sensible defaults, escalate only on real product calls.

- Workflow is Mac + Claude Code → GitHub → Replit. No Replit Agent prompts.

- Confirm current sprint day, what's next on the day-by-day plan, and any blockers from prior session before starting work.

## Style

- Concise during active coding. Verbose only when user asks for depth.

- Honest when uncertain. Inspect rather than assume.

- Specify location of each action (Mac Terminal / Claude Code / Replit Shell / browser / Supabase).

- Push back on technical misunderstandings rather than papering over them.

# Paste-Ready New Chat Opening Prompt

Paste this into a new Claude or Claude Code session to pick up cleanly:

Continuing Vuno (formerly AllPlay), a unified streaming control center. Repo jtcoughlin/allplay. Workflow: Mac + Claude Code → GitHub → Replit. Latest commit pre-sprint: 146360f. Active milestone: 14-day private beta sprint to ~50 friends, started 2026-06-19. Day 1 work: fix synthetic availability data via TMDb watch-providers API (replacing round-robin seed). Full sprint plan and recalibrated time model in HANDOFF.docx in repo root. Critical reframe from prior sessions: (1) subscription-aware filtering is OPT-IN, not default — Vuno's default is show everything, including content user doesn't subscribe to, to drive discovery and partner value; (2) deep-link return flow is achievable via "Vuno tab stays open + deep-link out + natural return" — not auto-detection of streamer exits; (3) watch progress for beta is manual (user-set checkmarks), not automatic; (4) metadata licensing is not needed for 50-user beta — TMDb covers it. Read HANDOFF.docx fully before suggesting next steps. I have a full-time job, low technical fluency, and want assistant to play strong checkpoint role: review diffs for me, pick sensible defaults, escalate only on real product calls. Speed: moderate.

# Source Notes

This handoff supersedes the 2026-04-25 PM version. Incorporates the user's product clarifications from 2026-06-19 strategic re-grounding session: reversed direction on subscription-aware filtering (now opt-in, not default), corrected technical assumptions about deep-link return and watch progress, established 14-day private beta sprint as the active milestone, recalibrated user's active time budget downward by giving the assistant a stronger checkpoint role. Prior handoff versions preserved in git history.